NeuroStack

Offline AI Virtual Assistant

Project Documentation Suite  —  v1.0  |  2026

| Version | 1.0 — Initial Release |
| --- | --- |
| Status | Pre-Development |
| Year | 2026 |
| Architecture | Local-First, Agent-Based AI |

1.  Project Assessment & Critical Review

1.1  What Makes NeuroStack a Strong Idea

NeuroStack addresses a genuine and growing need: a private, offline-capable AI assistant with agent-level reasoning. The original concept has several notable strengths:

Offline-first design avoids API costs and privacy risks inherent in cloud-based LLMs.

Modular MCP-based tool architecture is aligned with the direction the broader AI industry is moving (Anthropic, LangChain, and others have adopted MCP as a standard).

Phased development roadmap is realistic for a solo or small-team project.

Technology choices (Ollama, LangGraph, ChromaDB) are well-established, actively maintained, and have good community support.

The vision of combining RAG + Agents + Voice + Automation in one stack is technically coherent.

1.2  Issues Found & Corrections Made

The following issues were identified in the original SRS and have been corrected in this documentation:

| # | Original Issue | Problem | Correction Applied |
| --- | --- | --- | --- |
| 1 | Agent Framework listed AutoGen | AutoGen v0.2 is deprecated. AutoGen v0.4 has breaking changes and a completely different API. | Replaced with LangGraph as primary (stable, production-ready). AutoGen v0.4 noted as optional advanced choice only. |
| 2 | Phi-3 listed as lightweight LLM | Phi-3 has been superseded by Phi-4 (2025), which has superior performance on reasoning and coding tasks. | Updated to Phi-4 14B. Still lightweight vs Llama 70B; better for CPU-only setups with 16 GB RAM. |
| 3 | Coqui TTS listed in voice stack | Coqui TTS (coqui-ai/TTS) was archived and is no longer actively maintained as of late 2024. | Replaced with Kokoro-TTS (2025, near-human quality) as primary, Piper TTS as reliable fallback. |
| 4 | Hardware minimums not differentiated by model | Running a 70B model on 16 GB RAM is not feasible. The original guidance was misleading for beginners. | Hardware requirements now broken down by model tier with specific RAM/VRAM mappings per model size. |
| 5 | No mention of quantization | Without quantization guidance, users may try to run full-precision models that exceed their hardware. | GGUF / Q4_K_M quantization added throughout. This is essential for local deployment on consumer hardware. |
| 6 | No testing or evaluation strategy | An AI assistant without evaluation criteria has no way to measure progress, quality, or regression. | Testing strategy section added: unit tests, integration tests, and LLM response evaluation with golden prompts. |
| 7 | Week 6 UI phase had no specification | UI approach was entirely unspecified — web UI? desktop app? TUI? — leading to scope ambiguity. | Specified as Gradio (fastest to build) or Tauri-based desktop app (best production UX). |

2.  System Requirements Specification (SRS)

2.1  Vision & Purpose

NeuroStack is an offline-first, modular AI virtual assistant running entirely on local hardware. It combines a local LLM, vector memory, MCP-based tool use, voice I/O, and agentic planning into a unified, privacy-preserving personal AI platform — with zero recurring API cost.

2.2  Functional Requirements

FR-1: Conversation Engine

Multi-turn chat with a local LLM (Ollama backend)

Configurable system personality / persona via YAML

Short-term context window memory (last N turns)

Graceful handling of context overflow via summarization

FR-2: Memory System

Short-term: in-context conversation history

Long-term: vector DB (ChromaDB) for semantic recall

User preference storage (JSON or SQLite)

Episodic memory: store and retrieve past interactions by topic

FR-3: Tool Use via MCP

File system read / write / search

Code execution in a sandboxed environment

OS automation (open apps, control system settings)

Optional web search via local SearxNG instance

Calendar and reminder management

FR-4: Voice Interface

Offline speech-to-text via faster-whisper

Offline text-to-speech via Piper TTS (stable) or Kokoro-TTS (high quality)

Optional wake word detection via OpenWakeWord

Push-to-talk mode as a lightweight alternative to wake word

FR-5: Agentic Behavior

Task decomposition — break user goals into sub-steps

Multi-step planning with LangGraph state machine

Tool chaining — pass output from one tool as input to another

Self-reflection loop — re-evaluate plan if tool calls fail

FR-6: Multimodal (Phase 2+)

Image understanding via local vision model (LLaVA or Qwen-VL)

Document Q&A via PDF / DOCX ingestion to vector DB

Screenshot analysis for screen-aware assistance

2.3  Non-Functional Requirements

| Requirement | Specification |
| --- | --- |
| Privacy | All processing must occur locally. No data sent to external APIs by default. |
| Latency | Text response < 3 s on recommended hardware. Voice pipeline round-trip < 5 s. |
| Modularity | Each component (LLM, memory, tools, voice) must be independently replaceable. |
| Offline-First | Core functionality must work with no internet connection. Network features are optional add-ons. |
| Config-Driven | All major parameters (model, memory size, tool list, persona) controlled via a single YAML config. |
| Portability | Must run on Windows 11, Ubuntu 22+, and macOS 13+. Docker support for environment consistency. |

3.  Corrected & Final Technology Stack

3.1  Local LLM Selection

All models should be run in GGUF format with Q4_K_M quantization for the best balance of quality and RAM usage. Use Ollama as the inference server.

| Model | Size (Q4) | Min RAM | Best Use Case |
| --- | --- | --- | --- |
| Llama 3.1 8B | ~5 GB | 8 GB | Recommended start. Good general chat, fast on CPU. |
| Llama 3.1 70B | ~40 GB | 48+ GB | Highest quality. Requires high-end hardware (GPU strongly recommended). |
| Mistral 7B | ~4.5 GB | 8 GB | Fast reasoning, strong coding ability. Good Llama 3.1 8B alternative. |
| Phi-4 14B | ~8 GB | 16 GB | Excellent reasoning per parameter. Best for CPU-only setups with 16 GB RAM. |
| Qwen2.5 7B | ~5 GB | 8 GB | Strong multilingual + code. Good alt if Llama licensing is a concern. |

3.2  Complete Corrected Stack

| Component | Technology (Corrected) | Why This Choice |
| --- | --- | --- |
| LLM Runtime | Ollama | Easiest local setup. Manages models, GGUF, GPU offload automatically. |
| Primary LLM | Llama 3.1 8B (Q4_K_M) | Best balance of quality and RAM for most hardware. Start here. |
| Agent Framework | LangGraph | Graph-based agent state machine. Production-ready, actively maintained. |
| Vector Memory | ChromaDB | Embedded, no server needed, Python-native. Great for local deployment. |
| Embeddings | all-MiniLM-L6-v2 | Fast, small, offline. ~90 MB download. Excellent for semantic search. |
| Tool Protocol | MCP Python SDK | Anthropic-standard tool protocol. Growing ecosystem of ready-made tools. |
| Speech-to-Text | faster-whisper (Whisper v3) | CTranslate2-optimized. 4x faster than original Whisper. Fully offline. |
| Text-to-Speech | Kokoro-TTS (primary) / Piper TTS (fallback) | Kokoro (2025) produces near-human quality offline. Piper is battle-tested. |
| Wake Word | OpenWakeWord | Free, offline, customizable. Alternative: Porcupine (freemium, higher accuracy). |
| UI (Phase 5) | Gradio (quick) or Tauri (desktop app) | Gradio in < 20 lines of Python. Tauri for a native desktop experience. |
| Config Format | YAML + Pydantic validation | Single config.yaml drives all parameters. Pydantic ensures schema safety. |

4.  System Architecture

4.1  Architecture Overview

NeuroStack follows a four-layer architecture: Interface, Orchestration, Services, and Storage.

INTERFACE LAYER Voice (STT / TTS / Wake Word) ¦ Text UI ¦ REST API ORCHESTRATION LAYER Core Agent (LangGraph) ¦ Planner ¦ MCP Tool Router SERVICES LAYER LLM (Ollama) ¦ Memory ¦ Tools ¦ Voice Pipeline STORAGE LAYER ChromaDB ¦ SQLite ¦ File System ¦ Model Cache

4.2  Data Flow — Standard Request

| Step | Component | Action |
| --- | --- | --- |
| 1 | Voice / UI Input | User speaks or types a query. Voice is transcribed offline by faster-whisper. |
| 2 | Core Agent | LangGraph agent receives the query and decides: direct answer vs. tool call vs. multi-step plan. |
| 3 | Memory Retrieval | ChromaDB is queried for relevant past context using semantic similarity search. |
| 4 | LLM (Ollama) | Query + retrieved memory + tool outputs are assembled into a prompt. Ollama returns a response. |
| 5 | MCP Tool Router | If the LLM requests a tool call, the router dispatches to the appropriate MCP server. |
| 6 | Tool Execution | File system, code runner, OS control, or web search tool executes and returns a result. |
| 7 | Response Assembly | Agent assembles final response. Memory system stores the exchange in ChromaDB. |
| 8 | Output | Response is spoken via Kokoro/Piper TTS (voice mode) or displayed in the UI (text mode). |

4.3  Project Folder Structure

NeuroStack/ core/ agent.py ¦ planner.py ¦ router.py ¦ config.py llm/ ollama_client.py ¦ prompt_builder.py memory/ short_term.py ¦ vector_db.py ¦ user_prefs.py tools/ file_tool.py ¦ code_tool.py ¦ system_tool.py ¦ web_tool.py voice/ stt.py ¦ tts.py ¦ wake_word.py mcp/ servers/ ¦ tool_registry.py ui/ gradio_app.py ¦ (tauri_app/ — Phase 5) tests/ unit/ ¦ integration/ ¦ evals/ config.yaml — single source of truth for all parameters main.py — entry point requirements.txt

5.  Development Roadmap (6 Phases)

| Phase | Timeline | Goals | Deliverable |
| --- | --- | --- | --- |
| Phase 1 | Week 1–2 | Install Ollama. Run Llama 3.1 8B. Build CLI chat loop. Add basic config.yaml. Implement short-term memory. | Working CLI chatbot with local LLM. |
| Phase 2 | Week 3–4 | Integrate LangGraph agent. Add MCP tool protocol. Implement file, code, and OS control tools. Test tool chaining. | Agentic assistant that can execute tasks. |
| Phase 3 | Week 5–6 | Integrate ChromaDB for long-term memory. Implement sentence-transformer embeddings. Build user preference storage. | Personalized assistant with semantic recall. |
| Phase 4 | Week 7–8 | Add faster-whisper STT. Add Kokoro or Piper TTS. Implement push-to-talk. Optionally add OpenWakeWord. | Full voice interaction capability. |
| Phase 5 | Week 9–10 | Build Gradio or Tauri UI. Add conversation history display. Implement settings panel. Polish overall UX. | Desktop or web UI for the assistant. |
| Phase 6 | Week 11–12 | Multi-agent setup (planner + executor + memory agents). Add LLaVA for image understanding. Performance tuning. | Autonomous multi-agent NeuroStack. |

6.  Hardware Requirements (Corrected)

Hardware requirements depend heavily on the model you choose to run. The table below maps tiers clearly.

| Tier | RAM / VRAM | Recommended Model | Experience |
| --- | --- | --- | --- |
| Minimum | 8 GB RAM, CPU only | Llama 3.1 8B Q4 or Phi-4 14B Q4 | Usable. Responses may take 10–30 s. Good for development. |
| Recommended | 16 GB RAM or 8 GB VRAM GPU | Llama 3.1 8B or Mistral 7B | Smooth experience, fast responses (2–5 s). Good for daily use. |
| Performance | 32 GB RAM + RTX 3060 12 GB | Llama 3.1 70B Q4 (partial GPU) | Near real-time responses with full reasoning capability. |
| Ultra | 64 GB RAM + RTX 4090 24 GB | Llama 3.1 70B or Mixtral 8x22B | Production-grade. Multiple simultaneous model instances possible. |

Note on Quantization: Always use Q4_K_M GGUF format via Ollama for the best quality-to-RAM ratio. Q4_K_M reduces a 70B model from ~140 GB (FP16) to ~40 GB with minimal quality loss. Command: ollama pull llama3.1:8b-instruct-q4_K_M

7.  Testing Strategy

A structured testing approach prevents quality regression as NeuroStack grows. Three levels of testing are required.

7.1  Unit Tests

Test each tool in isolation (file_tool, code_tool, system_tool) with mocked outputs.

Test the prompt builder to ensure context is assembled correctly from memory + history.

Test ChromaDB insert and retrieve with known embeddings and expected similarity scores.

Test config.yaml validation via Pydantic schema to catch bad configuration early.

7.2  Integration Tests

Test full agent loop: user input → LLM → tool call → response, end to end.

Test voice pipeline end-to-end with a pre-recorded WAV file.

Test memory persistence across simulated conversation sessions.

Test MCP server connectivity and tool routing with all registered tools.

7.3  LLM Response Evaluation

Maintain a YAML file of 20–30 golden test prompts with expected behavior criteria.

Score responses on: relevance, tool usage accuracy, hallucination rate, and latency.

Run the eval suite after each model upgrade or major prompt change.

Recommended tool: deepeval or a custom scoring script for automated evaluation.

8.  Risk Register

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Hardware bottleneck — model too slow on available CPU | High | High | Use Q4_K_M quantization. Start with 7–8B models. Add GPU later when budget allows. |
| Context window overflow on long conversations | Medium | Medium | Implement sliding window + ChromaDB summarization fallback for older context. |
| MCP tool security — code execution sandbox escape | Low | High | Run code tool inside Docker or subprocess with strict resource limits (CPU, memory, no network). |
| LLM hallucination in agentic tasks | Medium | High | Add self-reflection step after each tool call. Use confidence scoring. Log all tool calls. |
| TTS / STT quality on non-English or accented speech | Medium | Medium | Use Whisper large-v3 for STT. Test with diverse audio samples early in development. |
| Dependency rot — libraries break on Python version upgrade | Low | Medium | Pin all dependencies in requirements.txt. Use a virtual environment. Run tests on upgrade. |

9.  Pre-Development Quick-Start Checklist

Complete all items below before writing any application code:

Environment Setup

Install Python 3.11+ and create a virtual environment:  python -m venv .venv

Install Ollama from https://ollama.com

Pull your chosen model:  ollama pull llama3.1:8b-instruct-q4_K_M

Verify Ollama is serving:  curl http://localhost:11434/api/tags

Dependencies to Install (pip)

langchain-community, langgraph, langchain-ollama

chromadb, sentence-transformers

faster-whisper, kokoro-tts (or piper-tts)

mcp  (Anthropic MCP Python SDK)

pydantic, pyyaml, python-dotenv

gradio  (for Phase 5 UI)

Repo Initialization

Create the folder structure as defined in Section 4.3

Initialize Git:  git init && git add . && git commit -m 'initial scaffold'

Create config.yaml with model name, memory settings, and tool list

Write a smoke test: send 'Hello' to Ollama via Python, print the response

First Milestone (End of Week 1): You type a message in the CLI, the local LLM responds, and the conversation is saved to a ChromaDB collection. No voice, no tools — just the brain. Everything else is built on top of this working foundation.

10.  Final Stack Summary

| Component | Technology | Why This Choice |
| --- | --- | --- |
| LLM Runtime | Ollama | Easiest local setup. Auto-manages quantization and GPU offload. |
| Primary Model | Llama 3.1 8B Q4_K_M | Best balance of quality and RAM for most hardware. |
| Agent Framework | LangGraph | Graph-based agent state. Production-ready, not deprecated. |
| Vector Memory | ChromaDB | Embedded, no server needed, Python-native. |
| Embeddings | all-MiniLM-L6-v2 | Fast, small, offline. Excellent for semantic search. |
| Tool Protocol | MCP Python SDK | Industry standard. Growing ecosystem of tools. |
| Speech-to-Text | faster-whisper | 4x faster than original Whisper. Fully offline. |
| Text-to-Speech | Kokoro-TTS / Piper TTS | Kokoro for quality; Piper for reliability. |
| Wake Word | OpenWakeWord | Free, offline, and customizable. |
| UI | Gradio (prototype) → Tauri (prod) | Gradio for speed; Tauri for polished desktop UX. |
| Config | YAML + Pydantic | Single file drives everything. Schema validation prevents bugs. |

NeuroStack — Offline Intelligence. No clouds. No limits.

Documentation v1.0  |  Built for local-first AI development  |  2026